Product Requirements Document: Net New Build

Build Name: Beatz  |  Owners: Abheeshu Dhungana (Backend & AI Lead), Erick Marcatoma (Frontend & UI Lead)  |  Date: September 23, 2026  |  Status: Approved for Sprint Execution

1. PROBLEM

Active music listeners on ad-supported streaming tiers (such as Spotify Free) are denied basic agency over their listening experience: they are forced into passive, station-based shuffle mode on mobile, barred from selecting specific songs on-demand, and penalized with a strict 6-skip-per-hour threshold. When users attempt to navigate around unwanted songs, the platform punishes them by compounding intrusive 30-second to 2-minute ad blocks. Furthermore, modern streaming platforms lack any real-time, interactive conversational assistance: Spotify’s "AI DJ" is a rigid, one-way synthetic voice that cannot receive user feedback, accept text requests, or adapt dynamically to conversational context.

Supporting Context

•	
      Hostile Free Tier UX: If an ad-supported Spotify mobile user skips tracks frequently, they hit a hard 6-skip lockout per hour and trigger an additional 1.5 to 6 minutes of consecutive penalty ads on top of the standard 1 to 8 minutes of baseline ad time.

•	
      Passive vs. Active AI: While Spotify invested heavily in algorithmic recommendations and its voice-based "DJ", 0% of major streaming apps offer an interactive, conversational chatbot where users can ask for specific musical vibes, song lore, or natural-language queue curation.

•	
      Drop-off Point: Industry research indicates that unpredictable, consecutive mid-track ad interruptions are the #1 driver of app abandonment and session termination among ad-supported listeners.

1A. OPPORTUNITY

By replacing the punitive shuffle-only model with 100% on-demand track selection and embedding an interactive AI Music Chatbot ("Beatz AI"), Beatz transforms the free audio tier from a frustrating hostage experience into an active, delightful discovery tool. For the business, this removes the friction driving users away and creates an intensely retentive audience whose higher daily active minutes fund a transparent, predictable ad model (3–5 ads/hour, 45s–2.5m each) while providing a natural, high-converting funnel into premium subscriptions.

Market Opportunity

The global music streaming market continues its multi-year expansion, with global recorded music revenues reaching $31.7 billion in 2025 (IFPI Global Music Report 2026). Streaming accounts for over 70% ($22+ billion) of total industry revenue. By solving the core friction of ad-supported streaming and supercharging it with generative conversational curation, Beatz captures a massive underserved segment of the global 800M+ ad-supported user base who crave on-demand agency without an immediate upfront subscription.

1B. USERS & NEEDS

Primary User: Active, free-tier music listeners (commuters, students, professionals) who stream audio daily, demand control over their queue, and value on-demand song choice over passive radio stations.

Secondary Users: Music explorers seeking natural-language playlist curation and artist lore; digital advertisers seeking high-completion audio placements during natural session breaks.

Key User Needs

•	
      As an active music listener, I need to select and play specific tracks on demand because I want to curate the exact mood for my daily activities, and forced shuffle disrupts my workflow.

•	
      As a free-tier user, I need to skip songs without arbitrary limits or punitive ad compounding because my listening preferences change in real time.

•	
      As a music explorer, I need to converse with an AI co-pilot in plain English because searching through menus is tedious and I want dynamic recommendations and artist lore while listening.

•	
      As a listener, I need predictable, transparent ad breaks with active countdown timers so I know exactly when my music will resume.

2. PROPOSED SOLUTION

Beatz is an AI-powered, high-performance web streaming application that provides 100% on-demand track playback, real-time queue orchestration, and a conversational AI co-pilot for modern listeners. Users simply search for any song or ask the embedded Beatz AI Chatbot to curate a vibe using plain English, and the system instantly streams the music, updates the interactive queue, and shares context about the tracks. The platform sustains free on-demand access through a transparent, decoupled ad model (3–5 scheduled breaks per hour, lasting 45s to 2.5m) featuring live countdown timers and zero skip penalties. As a result, listeners gain complete agency over their audio, discover music through natural conversation, and enjoy an uninterrupted, non-punitive listening flow.

2A. VALUE PROPOSITION

Active free-tier music listeners who struggle with restrictive shuffle-only playback, punitive skip lockouts, and passive recommendation feeds use Beatz, an AI-powered streaming web client, to play any song on demand and curate dynamic queues conversationally. Unlike Spotify Free which enforces forced shuffle and punitive ad penalties, Beatz delivers complete on-demand control, an interactive AI Music Chatbot, and transparent, predictable ad breaks, helping users maintain uninterrupted auditory immersion.

2B. TOP 3 MVP VALUE PROPS

•	
      The Vitamin (Table Stakes): A comprehensive Spotify catalog search and persistent, responsive audio player bar with instant play/pause, live scrubbing, and volume control.

•	
      The Painkiller (Core Problem Solver): Complete on-demand playback with zero skip limits and zero penalty ad loops, decoupling ad delivery from user navigation.

•	
      The Steroid (The Standout Moat): Beatz AI Conversational Chatbot, an integrated co-pilot powered by LLM tool calling that builds queues on the fly from natural-language prompts, shifts playlist vibes dynamically, and explains artist lore in real time.

2C. GOALS & NON-GOALS

Goals

•	
      Restore complete user agency by enabling 100% on-demand song picking and unlimited skips for all users.

•	
      Launch conversational audio curation via the embedded Beatz AI Chatbot with direct tool-calling integration into the active queue and playback engine.

•	
      Establish a predictable ad model (3–5 breaks/hr, 45s–2.5m) that preserves auditory flow and eliminates skip penalties.

•	
      Increase average session duration from 24 minutes to over 38 minutes through improved user retention.

Non-Goals

•	
      No offline DRM caching or local MP3 downloads in the MVP.

•	
      No social friend activity streams or collaborative multi-user live rooms.

•	
      No real-time synchronized karaoke lyrics rendering.

2D. SUCCESS METRICS

Goal

Signal

Metric

Baseline (Spotify Free)

Target (Beatz MVP)

Eliminate Skip Penalties

Users navigate audio freely

% sessions hitting skip lockout

34%

0% (Limit eliminated)

Session Engagement

Users stay active and stream

Average session duration

24 minutes

> 38 minutes (+58%)

Conversational AI Adoption

Users chat with Beatz AI

% sessions using Chatbot

0% (No chatbot exists)

> 40% of sessions

AI Tool Execution

AI-suggested tracks are queued

Tool execution acceptance rate

N/A

> 70%

Ad Retention

Users stay through scheduled ads

Post-ad drop-off rate

High drop-off (~28%)

< 12% post-ad churn

3. REQUIREMENTS

User Journey 1: Taking Control of Playback & Active Queue

Sub-journey 1.1: Audio Transport & Sticky Player Bar

•	
      [P0] User can play and pause audio instantly from a sticky bottom player dock.

•	
      [P0] User can skip forward to the next track or backward to the previous track without hitting a skip limit.

•	
      [P0] User can scrub through the track timeline using an interactive seeker bar showing current progress and total duration (mm:ss).

•	
      [P0] User can adjust and mute volume via a continuous slider.

•	
      [P0] User can view currently playing track metadata (high-res album art, track title, artist name).

•	
      [P1] User can toggle Shuffle and Repeat modes.

Sub-journey 1.2: Interactive Queue Management

•	
      [P0] User can open a slide-over Queue Drawer showing the currently playing track and all upcoming tracks.

•	
      [P0] User can add any song from search results to the upcoming queue with a single click.

•	
      [P1] User can reorder tracks in the upcoming queue via drag-and-drop or up/down controls.

•	
      [P1] User can remove individual tracks from the upcoming queue.

•	
      [P2] User can clear the entire upcoming queue with one confirmation click.

Sub-journey 1.3: Catalog Search

•	
      [P0] User can search Spotify's global catalog via a debounced search input.

•	
      [P0] User can view matching results showing track title, artist, album, and duration.

•	
      [P0] User can trigger immediate playback of any search result ("Play Now").

User Journey 2: Conversational Curation via Beatz AI Chatbot

Sub-journey 2.1: Conversational Interface

•	
      [P0] User can toggle open the Beatz AI Chatbot panel from the player interface.

•	
      [P0] User can submit natural language prompts (e.g., "Queue up 5 high-energy synthwave songs for coding").

•	
      [P0] User can see real-time streaming AI text responses formatted conversationally.

•	
      [P1] User can tap 1-click Quick Prompt Chips (e.g., "⚡ Boost Energy", "🧠 Deep Focus", "❓ Explain This Song").

Sub-journey 2.2: AI Tool Calling & Queue Execution

•	
      [P0] System parses natural language requests into structured tool calls (search_and_queue, play_track_now).

•	
      [P0] User sees interactive song recommendation cards rendered directly inside the chat thread.

•	
      [P0] User can click "Play Now" or "Add to Queue" on any in-chat song card.

•	
      [P1] User can ask questions about the currently playing song (lore, history, lyrical meaning) and receive contextual answers based on active track metadata.

•	
      [P1] User can request vibe shifts (e.g., "Make this queue moodier"), and the system automatically updates the upcoming queue.

User Journey 3: Transparent, Non-Punitive Ad Experience

Sub-journey 3.1: Scheduled Ad Delivery

•	
      [P0] System schedules 3–5 ad breaks per hour, lasting between 45 seconds and 2.5 minutes total.

•	
      [P0] System completely decouples ad triggers from user skip frequency (skipping a track never triggers an ad penalty).

•	
      [P0] System automatically pauses the active Spotify audio stream when an ad break begins and resumes playback when it concludes.

Sub-journey 3.2: Visual Transparency & Lockout Controls

•	
      [P0] User sees a prominent, non-dismissible Ad Countdown Overlay ("Ad break in progress: 1:15 remaining").

•	
      [P0] System locks transport controls (seek, skip next) during active ad playback to prevent audio desync.

•	
      [P1] User sees an upgrade call-to-action ("Go Beatz Premium for $12.99/mo to remove all ads").

4. APPENDIX & TECHNICAL SPECIFICATIONS

4a. Technical Architecture & Division of Labor

•	
      Abheeshu (Backend Architecture & AI Lead): Spotify Developer App setup, OAuth 2.0 PKCE auth flow, Spotify Web Playback SDK streaming engine, REST API client wrappers (/queue, /search), LLM Chatbot route (/api/chat with Gemini Tool Calling), Ad Scheduler engine, and Zustand state store.

•	
      Erick (Frontend & UI/UX Design Lead): Modern dark Spotify aesthetic, sticky player bar, slide-over queue drawer, Beatz AI chatbot drawer with prompt chips, in-chat track recommendation cards, and ad countdown interstitial overlay.

4b. Technical Constraints & Prerequisites

•	
      Spotify Premium Requirement: The official Spotify Web Playback SDK requires an authenticated user with Spotify Premium to stream audio directly in browser. Free accounts can authenticate, search, curate queues, and use the AI Chatbot, but audio playback requires Premium credentials due to Spotify's API DRM policy.

•	
      Browser Autoplay Security: Browsers (Chrome, Safari) block automatic audio playback until the user clicks on the page. Playback starts only after an explicit click event.

•	
      Token Expiration: Spotify access tokens expire after 1 hour (3600 seconds). The backend automatically handles refresh token rotation in the background.